UEIMS. MASTER TEST PLAN University-Enterprise Internship Management System ______________________________ Prepared by: SWP Team — Group 7 FPT University — Software Engineering Class: SE20A05 — Summer 2026 IEEE 829-2008 Standard Document ID: UEIMS-MTP-001 — Version 1.0

Master Test Plan

1. Introduction	4

1.1 Purpose	4

1.2 Project Overview	4

2. Test Items	5

3. Features to Be Tested	6

3.1 Module 1 — Authentication & User Management (UC-01 → UC-13)	6

3.2 Module 2 — Semester & Training Management (UC-14 → UC-30)	6

3.3 Module 3 — Enterprise Recruitment (UC-31 → UC-41)	8

3.4 Module 4 — Student Profile & Application (UC-42 → UC-50)	8

3.5 Module 5 — Internship Training & Supervision (UC-51 → UC-57)	9

3.6 Module 6 — Weekly Reports & Student Submissions (UC-58 → UC-62)	10

3.7 Module 7 — Incident Management & Final Grading (UC-63 → UC-66)	10

4. Features Not to Be Tested	12

5. Test Approach & Strategy	13

5.1 Testing Levels	13

5.2 Testing Types	13

5.3 Test Design Techniques	13

6. Item Pass/Fail Criteria	15

6.1 Individual Test Case	15

6.2 Module-Level Pass Criteria	15

7. Entry & Exit Criteria	16

7.1 Entry Criteria	16

7.2 Exit Criteria	16

8. Suspension & Resumption Criteria	17

8.1 Suspension Criteria	17

8.2 Resumption Criteria	17

9. Test Environment	18

9.1 Hardware & Infrastructure	18

9.2 Software & Tools	18

9.3 Test Accounts	18

10. Test Deliverables	19

11. Staffing & Responsibilities	20

13. Test Schedule	21

14. Risk Analysis & Mitigation	22

15. Traceability Matrix Summary	23

# 1. Introduction

## 1.1 Purpose

This Master Test Plan (MTP) defines the comprehensive testing strategy, scope, approach, schedule, and resources required to verify and validate the University-Enterprise Internship Management System (UEIMS). The document is prepared in accordance with the IEEE 829-2008 standard for software test documentation and serves as the governing document for all testing activities throughout the project lifecycle.

The objectives of this Test Plan are to:

Identify the scope of testing activities, including features to be tested and those explicitly excluded.

Define the testing approach, methodologies, and techniques to be employed.

Establish entry/exit criteria to control the testing lifecycle phases.

Allocate testing responsibilities to team members.

Identify risks and propose mitigation strategies.

Provide a basis for estimating test effort, duration, and resource requirements.

## 1.2 Project Overview

UEIMS is a web-based platform designed to digitize and streamline the entire OJT (On-the-Job Training) internship workflow at FPT University. The system connects four primary actor roles — System Admin, Training Manager, Enterprise, and Student — through an integrated set of 66 functional use cases organized across 7 modules.

| 66 Use Cases | 7 Modules | 4 Actor Roles | 56 Business Rules |
| --- | --- | --- | --- |

# 2. Test Items

The following software items and components are subject to testing:

| Item | Description | Version |
| --- | --- | --- |
| UEIMS Web Application | Full-stack web application (Frontend + Backend API + Database) | 1.0 |
| Authentication Module | Login, Logout, Password Management, Role Assignment | 1.0 |
| Semester Management Module | CRUD operations for semester lifecycle, student list import/export | 1.0 |
| Enterprise Recruitment Module | Job posting, CV screening, interview scheduling, result recording | 1.0 |
| Student Portal Module | Profile management, job application, interview confirmation, feedback | 1.0 |
| Internship Supervision Module | Training plans, weekly report review, incident reporting, final evaluation | 1.0 |
| Report & Submission Module | Weekly report CRUD, final report submission, evaluation viewing | 1.0 |
| Grading & Incident Module | Warning system, incident handling, final grading, PDF export | 1.0 |

# 3. Features to Be Tested

All 66 use cases across 7 modules will be tested. The tables below provide a complete inventory with estimated test case counts per UC, derived from normal flows, alternative flows, exception flows, and business rule validations.

## 3.1 Module 1 — Authentication & User Management (UC-01 → UC-13)

Primary Actors: All Actors / System Admin

| UC ID | Use Case Name | Actor | Normal | Alt | Exc | BRs | Est. TCs | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-01 | Log into the System | All | 1 | 0 | 2 | 3 | 6 | High |
| UC-02 | Log Out | All | 1 | 0 | 0 | 0 | 1 | Low |
| UC-03 | Forgot Password | All | 1 | 0 | 1 | 1 | 3 | Medium |
| UC-04 | Reset Password | All | 1 | 0 | 2 | 2 | 5 | Medium |
| UC-05 | Change Personal Password | All | 1 | 0 | 2 | 2 | 5 | Medium |
| UC-06 | View User Account List | Admin | 1 | 1 | 1 | 0 | 3 | Medium |
| UC-07 | View User Account Details | Admin | 1 | 0 | 1 | 0 | 2 | Low |
| UC-08 | Create New Account | Admin | 1 | 0 | 1 | 2 | 4 | High |
| UC-09 | Update Account Information | Admin | 1 | 0 | 0 | 0 | 1 | Low |
| UC-10 | Update Account Status | Admin | 1 | 0 | 1 | 0 | 2 | Medium |
| UC-11 | Assign Role | Admin | 1 | 0 | 0 | 1 | 2 | Medium |
| UC-12 | View System Audit Logs | Admin | 1 | 1 | 0 | 1 | 3 | Low |
| UC-13 | Export System Log Data | Admin | 1 | 0 | 1 | 0 | 2 | Low |
|  | Module 1 Subtotal |  | 13 | 2 | 12 | 12 | 39 |  |

## 3.2 Module 2 — Semester & Training Management (UC-14 → UC-30)

Primary Actor: Training Manager

| UC ID | Use Case Name | Actor | Normal | Alt | Exc | BRs | Est. TCs | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-14 | View Semester List | TM | 1 | 2 | 0 | 0 | 3 | Medium |
| UC-15 | Create New Semester | TM | 1 | 1 | 2 | 3 | 7 | High |
| UC-16 | Edit Semester Information | TM | 1 | 0 | 3 | 2 | 6 | High |
| UC-17 | Update Semester Status | TM | 1 | 1 | 2 | 2 | 6 | High |
| UC-18 | View Enterprise List | TM | 1 | 1 | 0 | 0 | 2 | Medium |
| UC-19 | Approve/Reject Enterprise Account | TM | 1 | 0 | 2 | 1 | 4 | High |
| UC-20 | View Eligible OJT Student List | TM | 1 | 2 | 2 | 1 | 6 | Medium |
| UC-21 | Import Student List via Excel | TM | 1 | 1 | 2 | 3 | 7 | High |
| UC-22 | Export Eligible Student List | TM | 1 | 2 | 2 | 1 | 6 | Medium |
| UC-23 | Approve Official OJT List | TM | 1 | 2 | 3 | 2 | 8 | High |
| UC-24 | Lock Semester Data | TM | 1 | 0 | 1 | 1 | 3 | High |
| UC-25 | Cancel Student Internship Result | TM | 1 | 0 | 1 | 2 | 4 | High |
| UC-26 | View Statistical Dashboard | TM | 1 | 1 | 2 | 0 | 4 | Medium |
| UC-27 | Export Current OJT Student List | TM | 1 | 2 | 2 | 1 | 6 | Medium |
| UC-28 | Manage System Notifications | TM | 1 | 1 | 1 | 0 | 3 | Medium |
| UC-29 | View At-Risk Student List | TM | 1 | 1 | 1 | 0 | 3 | Medium |
| UC-30 | View Enterprise Feedback | TM | 1 | 1 | 1 | 0 | 3 | Medium |
|  | Module 2 Subtotal |  | 17 | 18 | 27 | 19 | 81 |  |

## 3.3 Module 3 — Enterprise Recruitment (UC-31 → UC-41)

Primary Actor: Enterprise

| UC ID | Use Case Name | Actor | Normal | Alt | Exc | BRs | Est. TCs | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-31 | View Enterprise Profile | Enterprise | 1 | 0 | 1 | 0 | 2 | Low |
| UC-32 | Edit Enterprise Profile | Enterprise | 1 | 1 | 1 | 0 | 3 | Medium |
| UC-33 | Manage Job Posts | Enterprise | 1 | 2 | 2 | 1 | 6 | High |
| UC-34 | Close/Reopen Job Post | Enterprise | 1 | 1 | 1 | 2 | 5 | High |
| UC-35 | View Application List (CVs) | Enterprise | 1 | 0 | 2 | 0 | 3 | Medium |
| UC-36 | Download Applicant CV | Enterprise | 1 | 0 | 1 | 1 | 3 | Medium |
| UC-37 | Screen Application | Enterprise | 1 | 1 | 1 | 2 | 5 | High |
| UC-38 | View Interview Schedule | Enterprise | 1 | 1 | 1 | 1 | 4 | Medium |
| UC-39 | Manage Interview Schedule | Enterprise | 1 | 3 | 2 | 3 | 9 | High |
| UC-40 | Record Interview Result | Enterprise | 1 | 1 | 1 | 1 | 4 | High |
| UC-41 | Assign Supervisor to Student | Enterprise | 1 | 1 | 1 | 0 | 3 | High |
|  | Module 3 Subtotal |  | 11 | 11 | 14 | 11 | 47 |  |

## 3.4 Module 4 — Student Profile & Application (UC-42 → UC-50)

Primary Actor: Student

| UC ID | Use Case Name | Actor | Normal | Alt | Exc | BRs | Est. TCs | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-42 | Manage Student Profile/CV | Student | 1 | 1 | 1 | 2 | 5 | High |
| UC-43 | View Job Post List | Student | 1 | 1 | 1 | 0 | 3 | Medium |
| UC-44 | View Job Details | Student | 1 | 1 | 1 | 0 | 3 | Medium |
| UC-45 | Apply for Job | Student | 1 | 1 | 2 | 3 | 7 | High |
| UC-46 | View My Application History | Student | 1 | 1 | 1 | 0 | 3 | Medium |
| UC-47 | Withdraw Application | Student | 1 | 1 | 2 | 1 | 5 | High |
| UC-48 | View Interview Schedule | Student | 1 | 1 | 1 | 0 | 3 | Medium |
| UC-49 | Confirm/Decline Interview | Student | 1 | 2 | 2 | 2 | 7 | High |
| UC-50 | Submit Feedback for Enterprise | Student | 1 | 1 | 2 | 0 | 4 | Medium |
|  | Module 4 Subtotal |  | 9 | 10 | 13 | 8 | 40 |  |

## 3.5 Module 5 — Internship Training & Supervision (UC-51 → UC-57)

Primary Actors: Student / Enterprise

| UC ID | Use Case Name | Actor | Normal | Alt | Exc | BRs | Est. TCs | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-51 | View Internship Plan Overview | Student | 1 | 0 | 1 | 0 | 2 | Medium |
| UC-52 | View Assigned Students | Enterprise | 1 | 1 | 1 | 0 | 3 | Medium |
| UC-53 | Manage Internship Training Plan | Enterprise | 1 | 0 | 1 | 2 | 4 | High |
| UC-54 | View Student Weekly Report Details | Enterprise | 1 | 0 | 1 | 0 | 2 | Medium |
| UC-55 | Review & Feedback Weekly Report | Enterprise | 1 | 1 | 1 | 1 | 4 | High |
| UC-56 | Report Critical Incident | Enterprise | 1 | 0 | 1 | 1 | 3 | High |
| UC-57 | Evaluate Final Internship Performance | Enterprise | 1 | 0 | 2 | 3 | 6 | High |
|  | Module 5 Subtotal |  | 7 | 2 | 8 | 7 | 24 |  |

## 3.6 Module 6 — Weekly Reports & Student Submissions (UC-58 → UC-62)

Primary Actor: Student

| UC ID | Use Case Name | Actor | Normal | Alt | Exc | BRs | Est. TCs | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-58 | View Weekly Report List & Details | Student | 1 | 0 | 1 | 0 | 2 | Medium |
| UC-59 | Submit Weekly Report | Student | 1 | 1 | 2 | 1 | 5 | High |
| UC-60 | Edit Weekly Report | Student | 1 | 0 | 1 | 1 | 3 | Medium |
| UC-61 | Submit Final Internship Report | Student | 1 | 1 | 2 | 2 | 6 | High |
| UC-62 | View Internship Evaluation Results | Student | 1 | 0 | 1 | 1 | 3 | Medium |
|  | Module 6 Subtotal |  | 5 | 2 | 7 | 5 | 19 |  |

## 3.7 Module 7 — Incident Management & Final Grading (UC-63 → UC-66)

Primary Actor: Training Manager

| UC ID | Use Case Name | Actor | Normal | Alt | Exc | BRs | Est. TCs | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-63 | Send Late Report Warning | TM | 1 | 0 | 1 | 1 | 3 | High |
| UC-64 | Handle Internship Incidents | TM | 1 | 0 | 1 | 1 | 3 | High |
| UC-65 | Submit Final Academic Grade | TM | 1 | 0 | 1 | 1 | 3 | High |
| UC-66 | Export Final Grade Report (PDF) | TM | 1 | 0 | 1 | 0 | 2 | Medium |
|  | Module 7 Subtotal |  | 4 | 0 | 4 | 3 | 11 |  |

# 4. Features Not to Be Tested

The following areas are explicitly excluded from the scope of this test plan:

| # | Excluded Feature | Rationale |
| --- | --- | --- |
| 1 | Third-party Payment Gateway Integration | Not applicable — UEIMS does not process financial transactions. |
| 2 | Mobile Native Application Testing | System is web-based only; responsive design testing is covered under UI testing. |
| 3 | Load/Stress Testing (Production Scale) | Out of scope for academic project; basic performance sanity checks will be performed. |
| 4 | Penetration Testing & Security Auditing | Requires specialized tools and expertise beyond project scope. |
| 5 | Database Migration & Backward Compatibility | System is greenfield — no legacy data migration required. |
| 6 | Email/SMS Delivery Verification | Notification dispatch is logged internally; actual delivery depends on third-party services. |
| 7 | Accessibility (WCAG) Compliance Testing | Not a requirement for the current academic submission scope. |

# 5. Test Approach & Strategy

## 5.1 Testing Levels

| Level | Scope | Responsibility | Tools |
| --- | --- | --- | --- |
| Unit Testing | Individual methods, functions, and service-layer logic | Nguyễn Duy Quang | JUnit / xUnit / Jest |
| Integration Testing | API endpoints, database interactions, cross-module data flow | Lê Văn Minh Trí | Postman / Swagger / REST Assured |
| System Testing | End-to-end functional flows against Use Case specifications | Nguyễn Trần Gia Bảo | Manual + Selenium / Playwright |
| User Acceptance Testing (UAT) | Business scenario validation with stakeholder sign-off | Đỗ Minh Gia Bảo | Manual testing with checklist |

## 5.2 Testing Types

| Type | Description | Applicable Modules |
| --- | --- | --- |
| Functional Testing | Verify each UC's normal flow, alternative flows, and exception flows | All Modules (1–7) |
| Boundary Value Testing | Test input fields at edge/boundary values (grade 0.0/10.0, file size 5MB) | Modules 1, 2, 4, 6, 7 |
| Negative Testing | Submit invalid inputs, empty fields, duplicate data, expired tokens | All Modules |
| Business Rule Validation | Verify all 56 Business Rules (BR-01 to BR-56) are correctly enforced | All Modules |
| UI / Usability Testing | Verify screen layouts, navigation flows, error messages, responsiveness | All Modules |
| Data Integrity Testing | Verify database CRUD operations, cascade deletes, referential integrity | Modules 2, 3, 5, 7 |
| Regression Testing | Re-execute critical test cases after bug fixes to ensure no regressions | All Modules |
| Smoke Testing | Quick sanity check after each build deployment to verify core features | Login, Dashboard, Core CRUD |

## 5.3 Test Design Techniques

Equivalence Partitioning (EP): Divide input domains into valid/invalid partitions. E.g., grade: Valid (0.0–10.0), Invalid (<0, >10, non-numeric).

Boundary Value Analysis (BVA): Test at boundaries. E.g., file upload: 4.99MB (valid), 5.00MB (boundary), 5.01MB (invalid).

Decision Table Testing: Applied to UCs with multiple conditions (e.g., UC-17 Semester Status transitions, UC-37 Screening decisions).

State Transition Testing: Applied to status workflows — Semester (Open→Active→Closed→Locked), Application (Pending→Approved/Rejected→Withdrawn), Report (Draft→Pending→Approved/Rejected).

Use Case Testing: Each normal flow, alternative flow, and exception flow is traced to at least one test case.

Error Guessing: Based on experience — empty form submissions, SQL injection, concurrent modifications, session timeouts.

# 6. Item Pass/Fail Criteria

## 6.1 Individual Test Case

| Verdict | Condition |
| --- | --- |
| PASS | Actual result matches expected result. No deviation from the Functional Description. |
| FAIL | Actual result deviates from expected, OR unexpected system error/crash, OR Business Rule not enforced. |
| BLOCKED | Test cannot be executed due to environmental issues, missing test data, or dependency failure. |
| SKIPPED | Test intentionally not executed (documented reason required — e.g., feature deferred). |

## 6.2 Module-Level Pass Criteria

All High-priority test cases must achieve 100% Pass.

All Medium-priority test cases must achieve ≥ 90% Pass.

All Low-priority test cases must achieve ≥ 80% Pass.

Zero Critical/Blocker severity defects remain open.

All Major-severity defects have documented workarounds or approved deferral.

# 7. Entry & Exit Criteria

## 7.1 Entry Criteria

| # | Criterion | Verified By |
| --- | --- | --- |
| EC-1 | All UC Functional Descriptions for the target module are reviewed and approved. | Nguyễn Duy Quang |
| EC-2 | Test environment is set up and accessible (server, database, test accounts). | Đỗ Minh Gia Bảo |
| EC-3 | The build is deployed to test environment and passes Smoke Testing. | Lê Văn Minh Trí |
| EC-4 | Test data (sample users, enterprises, students, semesters) is prepared and loaded. | Huỳnh Minh Huân |
| EC-5 | Test cases for the target module are written, reviewed, and baselined. | Nguyễn Trần Gia Bảo |

## 7.2 Exit Criteria

| # | Criterion | Verified By |
| --- | --- | --- |
| XC-1 | All planned test cases have been executed (100% execution rate). | Huỳnh Minh Huân |
| XC-2 | Pass rate meets the thresholds defined in Section 7.2. | Lê Văn Minh Trí |
| XC-3 | All Critical and Blocker defects are resolved and verified. | Nguyễn Trần Gia Bảo |
| XC-4 | Test Summary Report is produced and delivered. | Nguyễn Duy Quang |
| XC-5 | Product Owner / Instructor has reviewed the Test Summary Report. | Đỗ Minh Gia Bảo |

# 8. Suspension & Resumption Criteria

## 8.1 Suspension Criteria

Testing activities shall be suspended if any of the following conditions occur:

The test environment becomes unavailable (server down, database corruption).

A Critical defect blocks > 30% of the remaining test cases from execution.

A major requirement change is introduced that invalidates existing test cases.

The build under test has known deployment errors that prevent basic functionality.

## 8.2 Resumption Criteria

Testing may resume when:

The root cause of suspension has been resolved and verified.

A new stable build has been deployed to the test environment.

Affected test cases have been updated to reflect any requirement changes.

The QA Lead has confirmed readiness to resume.

# 9. Test Environment

## 9.1 Hardware & Infrastructure

| Component | Specification |
| --- | --- |
| Application Server | Cloud-hosted or local development server (minimum 4 vCPU, 8GB RAM) |
| Database Server | SQL Server / MySQL / PostgreSQL (as per project tech stack) |
| Client Machines | Standard desktop/laptop with modern web browser (Chrome 120+, Firefox 120+, Edge 120+) |

## 9.2 Software & Tools

| Category | Tool / Software | Purpose |
| --- | --- | --- |
| Browser | Google Chrome (latest), Firefox, Edge | System testing and UI validation |
| API Testing | Postman / Swagger UI | REST API endpoint validation |
| Test Management | Excel / Google Sheets / TestRail | Test case tracking, execution logging |
| Defect Tracking | Jira / GitHub Issues / Trello | Bug reporting, severity classification |
| Version Control | Git / GitHub | Source code and test artifact versioning |
| Database Admin | SSMS / DBeaver / phpMyAdmin | Data verification and test data setup |

## 9.3 Test Accounts

| Role | Username (Example) | Purpose |
| --- | --- | --- |
| System Admin | admin@ueims.test | User management, role assignment, system logs |
| Training Manager | tm@ueims.test | Semester management, student oversight, grading |
| Enterprise | enterprise@ueims.test | Job posting, CV screening, interview, evaluation |
| Student | student@ueims.test | Profile, job application, reports, feedback |

# 10. Test Deliverables

| # | Deliverable | Description | Delivery Phase |
| --- | --- | --- | --- |
| 1 | Master Test Plan (this document) | Testing strategy, scope, schedule, responsibilities | Before Test Execution |
| 2 | Test Case Specifications | Detailed test cases per UC with steps and expected results | Before Test Execution |
| 3 | Test Data Sets | Pre-configured data for each test scenario | Before Test Execution |
| 4 | Test Execution Log | Record of each TC execution: date, tester, status, defects | During Test Execution |
| 5 | Defect Reports | Bug reports with severity, steps to reproduce, screenshots | During Test Execution |
| 6 | Test Summary Report | Final report with pass/fail rates, defect stats, coverage | After Test Execution |
| 7 | Traceability Matrix | Mapping: Requirements → UCs → Test Cases → Defects | Throughout |

# 11. Staffing & Responsibilities

| Role | Responsibility | Assigned To |
| --- | --- | --- |
| QA Lead / Test Manager | Overall test planning, progress tracking, test summary report, escalation | All team members |
| Test Designer | Write test cases based on FD and BR documents, maintain traceability matrix | All team members |
| Test Executor | Execute test cases, log results, report defects with evidence | All team members |
| Developer (Bug Fix) | Analyze defect reports, implement fixes, deploy patches | Module owner |
| PM / Instructor | Review test plan, approve exit criteria, sign-off on UAT | Instructor |

# 13. Test Schedule

| Phase | Activity | Timeline | Key Deliverables |
| --- | --- | --- | --- |
| Phase 1 | Test Planning & Preparation | Week 1 | Test Plan, test environment, test accounts, test data |
| Phase 2 | Test Case Design | Week 1–2 | Test case documents, traceability matrix |
| Phase 3 | Execution Cycle 1 (Core) | Week 2–3 | Modules 1–3 test execution, defect reports |
| Phase 4 | Execution Cycle 2 (Student) | Week 3–4 | Modules 4–6 test execution, defect reports |
| Phase 5 | Execution Cycle 3 (Grading) | Week 4 | Module 7, integration tests, regression testing |
| Phase 6 | Defect Resolution & Re-test | Week 4–5 | Bug fixes verified, final regression pass |
| Phase 7 | UAT & Sign-off | Week 5 | Test Summary Report, instructor sign-off |

# 14. Risk Analysis & Mitigation

| # | Risk Description | Prob. | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| R-01 | Unstable test environment (server downtime) | Medium | High | Maintain local backup. Use Docker for quick recovery. |
| R-02 | Requirement changes during test execution | Medium | High | Freeze requirements before execution. Formal change request required. |
| R-03 | Insufficient time for testing all 66 UCs | High | Medium | Prioritize High-priority UCs first. Risk-based testing. |
| R-04 | Test data dependencies cause blocking | Medium | Medium | Pre-populate seed data. Document data setup scripts. |
| R-05 | Team members unavailable during test window | Low | Medium | Cross-train members. Shared documentation accessible to all. |
| R-06 | High defect density delays completion | Medium | High | Daily defect triage. Prioritize Critical/Blocker fixes. Buffer time. |
| R-07 | Cross-module integration failures | Medium | High | Design E2E integration scenarios early. Execute in parallel. |

# 15. Traceability Matrix Summary

The following matrix provides a high-level mapping of Modules → Use Cases → Actors → Estimated Test Cases. A detailed traceability matrix (Requirement → UC → Test Case → Defect) will be maintained as a separate living document.

| Module | UC Range | UCs | Admin | TM | Enterprise | Student | Est. TCs |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1. Auth & User Mgmt | UC-01→13 | 13 | ✓ | ✓ | ✓ | ✓ | 39 |
| 2. Semester & Training | UC-14→30 | 17 | — | ✓ | — | — | 81 |
| 3. Enterprise Recruitment | UC-31→41 | 11 | — | — | ✓ | — | 47 |
| 4. Student Profile & App | UC-42→50 | 9 | — | — | — | ✓ | 40 |
| 5. Training & Supervision | UC-51→57 | 7 | — | — | ✓ | ✓ | 24 |
| 6. Reports & Submissions | UC-58→62 | 5 | — | — | — | ✓ | 19 |
| 7. Incident & Grading | UC-63→66 | 4 | — | ✓ | — | — | 11 |
| TOTAL |  | 66 | 13 | 21 | 17 | 15 | 261 |